ATTACHMENT A TO RFP

ESCO BASE CONTRACT FOR AS-NEEDED ENERGY SAVINGS PERFORMANCE CONTRACTING SERVICES

This document is part of a collection of model procurement and contracting documents that represent best practices for state energy offices (SEOs) to launch and administer programs to increase energy efficiency through Energy Savings Performance Contracting.  The documents draw from successful programs in various states and are continually updated to incorporate the latest strategies.  They can be easily customized to meet the needs of any SEO or similar government department.  It should be noted that these instruments do not constitute legal advice or legal opinion but are provided as samples for adaptation to the laws and regulations of the user.

DESCRIPTION –ESCO Base Contract for As-Needed Energy Savings Performance Contracting Services:

The contract is between the ESCO and the State Energy Office (or other entity managing a performance contracting program).   It establishes requirements for each ESCO that is pre-qualified to provide performance contracting services for the program.   Requirements include data reporting, following prescribed guidelines to solicit projects, and adhering to the maximum rates proposed in the initial response and/or as agreed to in this contract.  The contract also establishes the State Energy Office (or other government entity) as the program manager with authority to oversee the involvement of ESCOs.

This contract follows a solicitation to pre-qualify ESCOs.  (See the parallel contract between the SEO and the Institution.)

ATTACHMENT A

ESCO BASE CONTRACT FOR AS-NEEDED ENERGY SAVINGS PERFORMANCE CONTRACTING SERVICES

Firm Name

Contact Person

Full Address

Phone; Fax

ATTACHMENT 1:  Cost and Pricing

ATTACHMENT 2:  Contract Renewal Option Letter

ATTACHMENT 3:  Project Metrics Report for SEO

contract routing no. _____________

BASE AGREEMENT ESCO CONTRACT

FOR AS-NEEDED ENERGY SAVINGS PERFORMANCE CONTRACTING SERVICES

NOTE:  This agreement will be reviewed by the Office of Attorney General and will be modified as needed to comply with state requirements; however, the general intent will remain the same.

THIS AGREEMENT made this ___ day of __________ in the year _____ between the ____________________ (State Energy Office), hereinafter called SEO, and ________________________ (ESCO), hereinafter called the ESCO.

WHEREAS, SEO, through its Energy Savings Performance Contracting Program (EPCP), used a state-approved RFP process to select ESCOs to provide as-needed Energy Savings Performance Contracting services;

WHEREAS, SEO will maintain a list of pre-qualified ESCOs that are eligible for final selection by the state’s state and local governments to provide performance contracting services.

NOW, THEREFORE, it is agreed that:

- Entire Agreement

The entire contract consists of the Base Agreement ESCo Contract, ESCo Response To Request For Proposals For As-Needed Energy Savings Performance Contracting Services, SEO Secondary ESCo Selection Process, SEO Investment Grade Audit & Project Proposal Contract, SEO Energy Savings Performance Contract, SEO Financing Bid Package, and any SEO Institution’s Memorandum Of Understanding issued through this Base Agreement.

- Purpose of Contract.

The purpose of this Contract is to provide the ESCO the ability to participate in the Energy Savings Performance Contracting Program (EPCP) for development and implementation of Energy Savings Performance Contracting (EPC) projects, to ensure the program’s standard processes, procedures, and documentation that will be used and to obligate ESCO to follow and adhere to the guidelines, rules, and provisions of the program.

- Term of Contract, Renewals, Performance Review, Disqualification.

This Base Agreement shall become effective on the date approval is given and shall terminate on _____________.

SEO shall have the option to renew this Base Agreement on or before _________ of each fiscal year for a maximum of four one-year terms by executing the Option Letter attached and incorporated as Attachment 2 to this Contract. No contracts will extend beyond ____________.

Services for any EPCP participant can extend beyond the life of the Base Agreement with all terms and conditions remaining in effect until the work is complete.

ESCO’s performance will be reviewed annually by SEO/EPCP for compliance with guidelines, requirements, process, and documentation. Failure to comply with program guidelines may result in disqualification.  Should ESCO be deemed non-compliant during any annual review or during a contract year, at the SEO/EPCP’s sole discretion this Contract may be terminated without regard to any time remaining in the term.  A terminated firm will remain disqualified for the remainder of the five-year period covered by this contract.

3.	Consideration.  In consideration for entering into this Contract, ESCO shall be eligible for participation in the SEO/EPCP.

- Responsibilities of ESCO.  The responsibilities of the ESCO shall include, but are not necessarily limited to:

Marketing and Preliminary Project Evaluation

- ESCO shall identify and secure on behalf of the Institution all available energy/demand/water saving and renewable energy utility incentives available to each project.  In addition, the ESCO shall provide a utility incentive/rebate summary to the SEO, in a format to be determined, documenting correspondence with the utility company indicating all incentives that were applied for and secured on behalf of the Institution including: emails, letters, rebate applications, etc.

- Promote the SEO/EPCP when marketing directly to Institutions (within market sectors defined by SEO/EPCP)

- Engage the SEO/EPCP immediately upon identifying a potential Energy Savings Performance Contract project

- Perform an initial evaluation of project potential and discuss with the Institution

- Provide a dedicated webpage for SEO/EPCP participants (e.g., www.ESCONAME/STATENAME-SEO), where Institutions that seek ESCO services can gain access to the full proposal and any updated information.  The SEO/EPCP website will provide a link to the ESCO website for this purpose.

Investment Grade Audit and Project Development

        - Develop a SEO/EPCP Investment Grade Audit and Project Development Contract with the Institution

        - Comply with all requirements of the Investment Grade Audit and Project Development Contract (Attachment F to RFP), including but not limited to:  conduct an Investment Grade Audit, prepare a detailed technical and financial proposal for the project, help arrange for or procure financing, and develop a monitoring and verification plan.

        - Assign individuals to the project team representing project development, engineering, project management, monitoring and verification, and upper management support

        - Ensure appropriate personnel attend project development meetings depending upon the subject matter to be discussed

        - Address issues, recommendations and requests from SEO/EPCP in support of the SEO/EPCP independent technical review and facilitation process

Energy Savings Performance Contract Project Implementation

        - Develop a SEO/EPCP Energy Savings Performance Contract with the Institution based upon results of the Investment Grade Audit

        - Comply with all requirements of the SEO/EPCP Energy Savings Performance Contract (Attachment G to RFP), including but not limited to: design services, equipment procurement and purchasing, construction and construction management services, hazardous material abatement or disposal, commissioning services on installed measures and monitoring and verification services.

        - Ensure appropriate personnel attend project development meetings depending upon the subject matter to be discussed

        - Address issues, recommendations and requests from SEO/EPCP in support of the SEO/EPCP independent technical review and facilitation process

        - Provide SEO/EPCP with an electronic copy of the final contract.

        - Provide a post-implementation report to Institution and SEO/EPCP

Performance Period:

        - Comply with all requirements of the SEO/EPCP Energy Savings Performance Contract, including but not limited to:  measurement and verification reporting and services, guarantee of performance and cost savings, maintenance and/or repair of equipment, training for facility personnel on maintenance and operation of systems, and training for occupants.

        - Provide the Institution and SEO/EPCP with annual reports on project cost, status, savings achieved, and square footage impacted by the project as given in Attachment 3.

        - Ensure appropriate personnel attend project development meetings depending upon the subject matter to be discussed

        - Address issues, recommendations and requests from SEO/EPCP in support of the SEO/EPCP independent technical review and facilitation process

5.	Responsibilities of SEO/EPCP and Participating Institutions.  The responsibilities for SEO/EPCP include, but are not necessarily limited to:

From SEO/EPCP:

- Actively promote the program and educate potential participants about the benefits and implementation of Energy Savings Performance Contracts.

- Work with Institutions to become program participants and to commit to a Institution Agreement

- Help Institution procure services of an ESCO from the pre-qualified list.

- Provide information on the website for currently pre-qualified ESCOs, as provided and updated by the ESCO, providing a link to the ESCO’s website for more detailed information.

- Help Institution develop and initiate a performance contracting project.

- Facilitate the performance contracting process, to help ensure commitments are met by both the Institution and the ESCO

- Provide technical guidance to the Institution,  attending  on-site meetings between the Institution and ESCO as needed

- Help develop the SEO/EPCP Standard Investment Grade Audit and Energy Savings Performance Contracts for each project

- Review audits, proposals, calculations, contracts, and measurement and verification reports

- Monitor project implementation

- Identify solutions to mediate any conflicts between Institution and ESCO

From the Institution:

- Agree to program participation by executing a Institution Memorandum of Understanding and engage the SEO/EPCP for assistance in project development

- Select an ESCO from the current pre-qualified list, using a secondary selection process

- Assign members to the facility project team including operations, maintenance, financial and upper management personnel

- Ensure appropriate personnel attend project development meetings dependent upon the subject matter to be discussed

- Provide access and escort to buildings

- Provide information as needed for the feasibility study, the Investment Grade Audit, and other project development activities

- Work with ESCO to develop/refine project parameters

- Review/approve ESCO proposals, designs, and reports

- Ensure recommendations of the SEO/EPCP during reviews are addressed

- Execute SEO/EPCP approved contracts with the ESCO

- Make payments for ESCO services per contract terms

- Make arrangements for project financing

- Provide project management

- Provide information as needed for measurement and verification activities

| IN WITNESS WHEREOF, the parties hereto have executed this Agreement in original and three counterparts on |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| The |  | day of |  |  |  | , | 20 |  |
|  |  |  |  | By |  |  |  |  |

| (Corporate Seal) |  |  |  |
| --- | --- | --- | --- |
|  |  | THE ESCO |  |
| ATTEST |  |  |  |
| Secretary |  | Signature |  |
|  |  | By |  |
|  |  | Name (print) Title |  |
|  |  | Address |  |
|  |  | City, State, Zip |  |
|  |  | Social Security Number or Federal ID Number |  |

SIGNATURES:

If the ESCO is doing business as a Corporation, the Agreement shall be signed by an officer i.e., President or Vice-President.  The signature of the officer signing shall be attested to by the Secretary and properly sealed if corporate seal is available.  If the ESCO is a sole proprietorship or a partnership, the Agreement shall so indicate and be properly signed.

ATTACHMENT 1

Cost and Pricing

DESCRIPTION:  This states the agreed/negotiated markups and fees for the particular ESCO.  This information was provided in the ESCO’s response to the pre-qualification solicitation (or as negotiated by SEO).

1.  Markups, Margins, Costs and Fees

Cost, markups, margins and fees shall not exceed the maximums established in the table below. Markups on fees are not allowable under the EPCP.

Institutions may choose to accept audit costs, markups, margins and fees proposed by ESCO for individual projects without further negotiation, provided they do not exceed the maximums established in the tables above, or directly negotiate with ESCO for reductions as dictated by individual facility or project requirements. ESCO may also propose lower audit costs, markups, and fees depending upon individual project considerations or their own internal business approach.

1.1 Cost Markups

The table below indicates the proposed maximum markups for each category listed.

| Construction Costs | Maximum Markup above actual costs (if any) |
| --- | --- |
| Subcontractor Costs (Contractor Costs to ESCO) |  |
| Other Direct Purchases of Equipment, Material, Supplies by the ESCO (do not include subcontractor supplied purchases as they should be included above) |  |
| Design (state at right whether this shall be completed by the ESCO or subcontracted) |  |
| Project Management (state at right whether this shall be completed by the ESCO or subcontracted) |  |
| Commissioning (state at right whether this shall be completed by the ESCO or subcontracted) |  |
| Training (state at right whether this shall be completed by the ESCO or subcontracted) |  |
| Construction Measurement and Verification (state at right whether this shall be completed by the ESCO or subcontracted) |  |
| Permits (markup allowed only if permits are acquired by ESCO) |  |
| Performance Bond |  |

1.2   Project Margins

The table below presents the maximum margins that will be applied to any project within this program.

| Project Margin | Maximum % Margin |
| --- | --- |
| Overhead Percent |  |
| Profit Percent |  |

1.3  Audit Fee

Presented below is the maximum fee to conduct the Investment Grade Audit and  Project Development Proposal, on a cost per square foot basis.  ESCO agrees that the proposed maximum fee shall incorporate its responsibility to adhere to and complete the full scope of work as presented in the Attachment F (Investment Grade Audit and Project Development Contract).

|  |  | Proposed Max cost per sf |
| --- | --- | --- |
|  | Investment Grade Audit and Project Proposal | $/sf |

1.4  Other Fees

The table below presents annual cost categories with applications descriptions. Markups on fees are not allowable under the SEO/EPCP.

| Annual Cost Category | How Price is Determined | Years Applied (One-time, Annual, etc.) |
| --- | --- | --- |
| Warranty |  |  |
| Post-Retrofit Measurement & Verification |  |  |
| Maintenance |  |  |
| Other: |  |  |
| Other: |  |  |
| Other: |  |  |

2.  Open Book Pricing

Open book pricing is full disclosure by the ESCO to the Institution of all costs and markups for materials, labor, and services received during the project development, implementation, and performance period phases. Open book pricing is required as defined in Attachment G:  Energy Savings Performance Contract.

ATTACHMENT 2

ANNUAL RENEWAL OPTION LETTER

BASE AGREEMENT ESCO CONTRACT FOR

AS-NEEDED ENERGY SAVINGS PERFORMANCE CONTRACTING SERVICES

SUBJECT:	Option To Renew As-Needed Base Agreement

In accordance with the Base Agreement with the effective date  _____________ between the State Energy Office (SEO), and _____________________________ (ESCO) for as-needed Energy Savings Performance Contracting services, SEO hereby exercises the option for an additional term of one year, contract routing number___________________, incorporating by reference all the terms and conditions set forth in the As-Needed Base Agreement ESCO Contract.

Enclosed is one copy of your firm’s submitted renewal information.

Your firm will be listed as eligible for selection for as-needed Energy Savings Performance Contracting services through SEO/EPCP.

APPROVALS:

| State Energy Office Name Director Name |  |  |
| --- | --- | --- |
| Name |  | Date |

ATTACHMENT 3

PROJECT METRICS REPORT FOR SEO

A Project Metrics Report shall be submitted to SEO as data are available and at the end of each year of this contract.  Submission of this report is a minimum requirement for contract renewal.  Submission will be completed electronically on a website developed by SEO. SEO will supply an electronic spreadsheet that shall be completed to the extent possible for each project and submitted electronically to SEO.  This information is critical to SEO’s ability to monitor projects and to calculate CO2 reductions state-wide that result from program successes.

Other information may be identified and required by the SEO in order to meet the requirements of State agencies, Executive Orders, legislation, and other initiatives.